Weekly Review

|  |  |  |  |
| --- | --- | --- | --- |
| Week 2 | Roles | Tasks | Progress |
| Group | Team | Research on Roles. Research Roles and create video profile and submit it. | Introduce ourselves and discussed roles each member of team wants to be. Discussion on what project to pick, sharing contact information. |
| Cavan Jones | DA/SD |  |  |
| Eessa Janjua | SC/BA |  |  |
| Nathan Lawson | SD/DA |  |  |
| Daniel Ward | SD/BA |  |  |
| Geronimo Riedener | PM/BA |  | Setting up communication channels including discord server |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 3 | Roles | Tasks | Progress |
| Group | Team | Research Languages and tools need for the project | Discussion on what project to pick, sharing contact information. Submitted video profile. Started planning MVP |
| Cavan Jones | DA/SD |  |  |
| Eessa Janjua | SC/BA |  |  |
| Nathan Lawson | SD/DA |  |  |
| Daniel Ward | SD/BA |  |  |
| Geronimo Riedener | PM/BA |  | Submitted Project Proposal and created GitHub and invited members to page |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 4 | Roles | Tasks | Progress |
| Group | Team |  | Discussed reviewed MVP plan and finalised |
| Cavan Jones | DA/SD | Research into SQL |  |
| Eessa Janjua | SC/BA | Look into security requirements |  |
| Nathan Lawson | SD/DA | Research into python packages |  |
| Daniel Ward | SD/BA | Research into html script and user interface | Made Funnel Plan |
| Geronimo Riedener | PM/BA | Research into areas to allow me to help the team and areas to focus on. | Created UML use case diagram |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 5 | Roles | Tasks | Progress |
| Group | Team | Research how to use GitHub | Attend First Stand-Up meeting |
| Cavan Jones | DA/SD | Create list data to include into database | Researched methods used in SQL for creating tables and manipulating constraints |
| Eessa Janjua | SC/BA | research into Secure data transfer | Start looking in areas that will require security for application |
| Nathan Lawson | SD/DA | Continue research and make further | Starting early protypes for project using |
| Daniel Ward | SD/BA | make design concepts for user interface | Researched into html script and user interface |
| Geronimo Riedener | PM/BA | Continue with documentation, discuss with DA Data for database | Hosted stand-up meeting |
| Week 6 | Roles | Tasks | Progress |
| Group | Team | Continue pervious weeks tasks | Learning how to use GITHUB |
| Cavan Jones | DA/SD |  | Worked on getting access to his SQL Account |
| Eessa Janjua | SC/BA |  | Started risk analysis table |
| Nathan Lawson | SD/DA |  | Worked on prototype for project |
| Daniel Ward | SD/BA |  | Worked on prototype for project |
| Geronimo Riedener | PM/BA |  | Hosted stand-up meeting |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 7 | Roles | Tasks | Progress |
| Group | Team | integration |  |
| Cavan Jones | DA/SD |  | Setup basic Database |
| Eessa Janjua | SC/BA |  | Learning methods to prevent SQL Injections |
| Nathan Lawson | SD/DA |  | Worked on integration with frontend UI |
| Daniel Ward | SD/BA |  | Question for customer in regards design and accessibility for the site, |
| Geronimo Riedener | PM/BA |  | Hosted stand-up meeting, Question for customer to make 18+ website for legal requirements |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 8 | Roles | Tasks | Progress |
| Group | Team | Continue on integration for MVP | Worked on Integration |
| Cavan Jones | DA/BA |  | Changed role to DA/BA |
| Eessa Janjua | SC/BA |  |  |
| Nathan Lawson | SD/DA |  |  |
| Daniel Ward | SD/DA |  | Changed role to SD/DA |
| Geronimo Riedener | PM/BA |  | Hosted stand-up meeting, setup role swap to allow new skills to be developed by the team members |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 9 | Roles | Tasks | Progress |
| Group | Team | Continue on integration for MVP/  work on MVP Video is ready | Worked on Integration |
| Cavan Jones | DA/BA |  |  |
| Eessa Janjua | SC/BA |  |  |
| Nathan Lawson | SD/DA |  |  |
| Daniel Ward | SD/DA |  |  |
| Geronimo Riedener | PM/BA |  | Hosted stand-up meeting |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 10 | Roles | Tasks | Progress |
| Group | Team | Continue on integration ensure all files are uploaded to GitHub | Made MVP Video |
| Cavan Jones | DA/BA |  | Worked on business report, update documentation on database |
| Eessa Janjua | SC/BA | Business continuity plan, Security integration | Finished risk assessment, |
| Nathan Lawson | SD/DA |  | Worked integration and documentation of work |
| Daniel Ward | SD/DA |  | Finished front-end MVP report, worked colour scheme and layout of the site |
| Geronimo Riedener | PM/BA |  | Hosted stand-up meeting, worked and cleaned up various sections of documentation |